## Slide 1: The Scrum-agile approach
Douglas Menard
Southern New Hampshire University CS250 Final Project

## Slide 2: The Team
The Product Owner: The product owner is the representation of the entire team, ensuring all team members deliver the most value and leads them as the highest managing point of the team.
The Scrum Master: As the glue that holds the scrum team together, this role manages all Scrum activities while maintaining a viable product backlog and ensuring all tasks are worked on in order of importance for the team.
The Development Team Members: This includes the entirety of the rest of the team. Developers, testers, writers, and every single other role that provides work on the deliverable.
Notes: Talk about how the product owner communicates with outside entities for the team, and plays a boss like role for the entire team. Speak on actions of the scrum master, touching on scrum events and reasoning behind them. Explain that the development team is everyone else involved on improving the deliverable, from sound design to web devs, anyone else involved is considered.

## Slide 3: SDLC phases in an agile environment
Scope and Prioritize Projects
Diagram Requirements for initial and subsequential sprints
Construction / Iteration
Release the iteration into production
Production and ongoing support for the software release
Retirement
Notes: Phases may look different than a traditional SDLC layout. Speak on phases and how the adaptive team works within them. Talk about how a project lifecycle in the Agile or Scrum methodology goes through sprint like iterations and that’s where the grind of work by the entire team is produced.

## Slide 4: Agile is the new standard
Waterfall approach is outdated for a high performing team.
Issues that arise would have brought forth a ripple that would be hard to adapt to.
Testing wouldn’t start until development finished making change harder.
SNHU wouldn’t be able to change design midway through development as we did.
Notes: Speak on how the agile processed helped the team work through issues from the code to the changes that SNHU presented. Speak on the difference between what would happen if we had followed the agile approach.

## Slide 5: Agile or waterfall?
Waterfall
Un-adaptive
Entirely planned
Agile
Adaptive
High performing
Mistakes fixed faster
Agile allows for teams to be adaptive to changes by stakeholders.
Waterfall has entirety of project planned, but no room for error
Agile seems like the best decision for ALL projects
Notes: Speak on why agile is imperative to having a high performing team work on a project and solve its issues in real time. Explain that especially with code development as tech improves, troubleshooting is just going to be apart of these issues, and needs to be included in project planning.

## Slide 6: Resources
West, D. (n.d.). Agile Scrum roles. Atlassian Agile Coaching. Retrieved April 17, 2022, from https://www.atlassian.com/agile/scrum/roles#:~:text=Scrum%20has%20three%20roles%3A%20product,their%20titles%20when%20adopting%20scrum.
Lucidchart. (2018, August 10). The stages of the Agile Software Development Life Cycle. Lucidchart Blog. Retrieved April 17, 2022, from https://www.lucidchart.com/blog/agile-software-development-life-cycle